75th Day: ___________, 20___ (#16) 120th Day: ___________, 20___ (#24)

| TO DO | CONSIDER ddddddddddddddddddd |
| --- | --- |
| 1. Claimant’s name: | Research names using online records of Secretary of State and Construction Contractors Board (“CCB”). Also, consider whether a license, license and endorsement, or registration is required for remedy. See e.g., ORS 701.131 (contractor license and proper endorsement(s)); ORS 479.670 (electrical contractor licensure); ORS 447.070 (plumbing contractor licensure); ORS 480.640 (boiler/pressure vessel licensure); ORS 671.220(2) (architect registration); and ORS 671.575 (Landscape contracting business licensure). Information may be found online (e.g., websites of CCB, Building Codes Division, and Board of Architect Examiners). Is claimant’s name the same at the Secretary of State and the state agency that licenses or registers claimant? Also, consider basis of claim of lien under ORS 87.010. |
| 2. Name of person/entity that employed claimant: | Research name (see 1 above) found on contracts, invoices, credit applications, and payments. Also, if the person/entity that employed claimant is an “unlicensed” contractor and the project is an “owner-occupied residence,” review whether lien prohibition of ORS 87.036 applies. |
| 3. Name of owner(s): | See 1 above. Also review lien notices and title information. Consider obtaining title guaranty for assurance that all owners of record are included in lien (ORS 87.035(3)(b)) and received pre-lien (see 9 through 12 below) and receive post-lien notices (see 25 through 26 below). Review ORS 87.005 definition of “owner.” If some owners did not request construction (such as landlord-tenant or vendee-vendor), review ORS 87.030 and Miller v. Ogden, 134 Or App 589 (1995). Investigate occupant of improvement for owners who are not “of record.” HGC Limited v. Cascade Pension Trust, 174 Or. App. 464 (2001) (lien foreclosure judgment failed to adjudicate correct owner due to error in original property deeds). |
| 4. Name of mortgagee(s): | Research names using online records (for example, for insured banks, use the Federal Deposit Insurance Corporation (FDIC) website’s bank finder tool). Also review lien notices and title information. Consider obtaining title guaranty to ensure all mortgagees receive post-lien notices (see 25 through 26 below). See ORS 87.005 definition of “mortgagee.” |
| 5. Type of construction (check all that apply): ( Preparation of land for construction ( Single family dwelling ( Single dwelling unit(s) in building ( Multi-unit residential building ( Some or all of building for rental ( Business structure on residential lot ( Shopping mall or strip mall ( Business tenant improvement ( Commercial manufacturing ( Commercial/residential mix ( Other (explain) | If claimant is a contractor regulated by ORS Chapter 701, research CCB online records to confirm whether claimant has correct license and endorsement under ORS 701.021 as is required for remedy under ORS 701.131. See definitions of “residential structure,” “small commercial structure” and “large commercial structure” under ORS 701.005 and exemptions from licensure requirements under ORS 701.010. Consider basis for claim of lien under ORS 87.010. Consider ability to claim lien against interests of owners who did not request construction under ORS 87.030 (notice of non-responsibility) (3 above). Also, consider pre-lien notice requirements and exceptions (9-12 below). |
| 6. If a residential dwelling, did owner reside in dwelling during construction/renovation? | See 2 above regarding ORS 87.036. Also see ORS 87.021(1) (liens by architect, landscape architect, land surveyor or registered engineer and persons pursuant to ORS 87.010(5) and (6) may not be available). |
| 7. Claimant provided: ( Labor ( Materials ( Rental Equipment ( Professional Services | Consider license and endorsement requirements for on-site labor or other professional services. See 1 above. Consider basis for claim of lien under ORS 87.010. Note “services” described in ORS 87.010(5) and (6) by architects, registered engineers, surveyors, etc. Consider pre-lien notice requirements (9-12 below). |
| 8. Date of claimant’s bid/contract: _____________ Date claimant started working: _____________ | See 1 and 5 above to confirm no license, registration and endorsement issues at bid, contract or performance of work. Review pre-lien notice timing issues (9, 10 11, 12). If the project is a “residential structure” project for more than $2,000 and the contract is not in writing, an “original contractor” may not be able to claim a lien. See ORS 87.005 (original contractor); ORS 87.037 and ORS 701.305 (written contract requirement). Landscape contractor claimants review ORS 671.625 (Minimum standards for contracts and billings). |
| 9. Information Notice to Owner required: Yes ( No ( | Review ORS 87.093 and Calapooia Pole Structures, Inc. v. Moulder, 128 Or App 190 (1994) (Look to nature of contract not simply location of structure). See 2, 3, and 5 above. |
| 10. If 9 is yes, date and manner of delivery of Information Notice to Owner: _____________________ | Review ORS 87.093. |
| 11. Notice of Right to Lien Required: Yes ( No ( To Owner(s) ( To Mortgagee(s) ( | Review ORS 87.021(1-2) requirement to provide notice to the owner of the site for lien validity and (3) for limited exception related to “commercial improvement.” See ORS 87.005 definition of “owner.” Review ORS 87.025(3) requirement to provide notice to mortgagee to preserve potential priority of materials portion of lien. See 2, 3, 4, 5, and 7 above. |
| 12. Date of mailing Notice of Right to Lien: _______ Date received: ____________: | See 8 above. Review ORS 87.021 (time to provide notice to owner of the site to record valid lien) and Teeny v. Haertl Constructors, Inc., 314 Or 688 (1992) (Labor exception is subcontractor oriented). Also review ORS 87.025(3) (requirement of notice to preserve potential priority of materials over mortgagee). |
| 13. Has claimant received any requests under ORS 87.025 or 87.027: Yes ( No ( If yes, when: Has claimant responded: Yes ( No ( Date response is due: ________________ To whom: ________________ | Review ORS 87.025(4) and 87.027 (requests for information). |
| 14. Date project completed: _______________ | Review ORS 87.035(1) and 87.045 (substantial completion, notice of completion and notice of abandonment). Consider owner’s occupancy of improvement for its intended purpose. |
| 15. Claimant’s last day of work on or delivery to the project: | Look for substantial work or delivery. Generally, do not use repair, warranty or insignificant work. Recommend use of date that can be established by claimant’s business records. |
| 16. 75 days* from project’s completion: __________ 75 days* from claimant’s last day: __________ *If labor, materials, or equipment, use earlier of above dates as the last day to record lien. If services claimed under ORS 87.010(5 or 6), use last day from project completion under ORS 87.045. | Deadline to record a lien is determined by ORS 87.035(1). Do not extend deadline by agreement. Review ORS 87.010 and 87.045. For more information, see OSB CLE Construction Law (2019 rev.) Chapter 16, Construction Liens (when to file). Avoid waiting until the last day to record due to potential unexpected difficulties (e.g., rejection by recording office for non-compliance with recording requirements, weather or office closures). |
| 17. Original Contract Amount: $________________ Change order(s): ________________ Back charges: ________________ Extra Work Orders: ________________ Less payments/credits: ________________ | Review agreement including any conditions or requirements for recovery of sums claimed, applications of payments and wording of waivers/releases. Review ORS 87.035(3)(a) and ORS 87.070. See below discussion in 18 below regarding segregation of potentially disputed claims and consider segregation of such claims in an exhibit to the lien. |
| 18. Total remaining owing: $ ________________ including $________________ for labor $________________ for materials $________________ for rental equipment $________________ for professional services | Review ORS 87.035(3)(a) (true statement of demand requirement for lien). Confirm basis for claim of lien under ORS 87.010. Segregate charges (avoid lien that includes a single lump sum). Consider using exhibits that list invoices or original contract and change order/ additions/ subtractions, etc. Avoid non-segregated liens, and do not overstate the amount that may be claimed in lien. See e.g. A-C Construction, Inc. v. Bakke Corp., 153 Or App 41, 47–51 (1998) (overstatement). For general discussion of lienable and non-lienable charges, see OSB CLE Construction Law (2019 rev.) Chapter 16, Construction Liens (lienable items). Segregate materials for other charges to avoid loss of potential priority over mortgagee. See ORS 87.025(3); See e.g. Benj. Franklin S&L v. Hallmark, 257 Or 436, 442 (1971); Safeport, Inc. v. Equipment Roundup & Manufacturing, 184 Or App 690 (2002). Review any lien waivers and releases and segregate charges if portions may later be deemed waived. |
| 19. Claimant is entitled to interest of ________ per annum beginning: _______________ | Review ORS 701.420 and ORS 82.010 (statutory interest). Review contract terms. P & C Construction Company v. American Diversified, 101 Or App 51, 60 (1990) (contract rate of interest is lienable). |
| 20. Property address: | Review ORS 87.035(3)(d) and notices, title information, and building permits. |
| 21. Property description: County: ______________________ | Review ORS 87.035(3)(d) and notices, title information, and building permits. Consider obtaining title report for accurate legal description when preparing lien. Consider the land and interests potentially subject to the lien. ORS 87.015 (land, condominium unit common elements and leasehold interests). |
| 22. Who will sign lien: ______________________ Title: ______________________ | Review ORS 87.035(4) for specific verification under oath requirements (see ORS 194.230-194.235 requiring personal appearance before notary public). Signer may be a witness in litigation; thus, attorney should avoid signing absent extraordinary circumstances. |
| 23. Date lien recorded: ______________________ Document No.: ______________________ | See 16 above. Review ORS 87.035. Make a copy of lien after signing but before recording in order to include with notice of filing in case recorded lien is not immediately returned. |
| 24. 120 days from recording date is: ___________ | Review ORS 87.055. Calendar last day to file foreclosure action. See also steps in 25 through 29. Do not extend foreclosure deadline by agreement. Review contract and allow time to satisfy any pre-litigation mediation or other contractual notice or dispute resolution requirements before expiration of lien under ORS 87.055. See also OSB CLE CONSTRUCTION LAW (2019 REV.) CHAPTER 16, CONSTRUCTION LIENS §16.9-5(e) (describing impact of arbitration). |
| 25. Not later than 20 days after recording the lien, Claimant shall mail notice of recording lien, including copy of lien, by certified or registered mail, to owners and mortgagees in compliance with ORS 87.039 and 87.018. 20 days from recording date is: _____________ | Review ORS 87.039 and 87.018. Review definition of “owners” and “mortgagees” under ORS 87.005. See 3 and 4 above. If debt secured by lien arises out of a consumer transaction (see definition of “debt” under 15 USC §1692a(5)), an attorney should comply with Fair Debt Collection Practices Act 15 USC §§1692–1692p and 15 USC §§1692–1692p and 12 CFR §1006 (Regulation F), including complying with requirement to provide 30-day validation notice. Important Note: Effective November 30, 2021 , regulations specifying new validation requirements have been issued. See 12 CFR §1006.34 and Appendix B for sample validation notice. |
| 26. Not later than 10 days prior to commencement of the suit to foreclose the lien, Claimant shall deliver to owners and mortgagees, as required by ORS 87.057, written notice of claimant’s intent to foreclose the lien. See 87.018 (delivery of notices in person or by registered or certified mail). Date Notice of Filing/Foreclosure sent: _______ Date received: ________________ Was Notice of Intent to Foreclose included? Yes ( No ( If no, date Notice of Intent to Foreclose was delivered: _________________ Date received: _____________ | See 25 above. Review ORS 87.057 (notice of intent to foreclose) and ORS 87.018 (manner of delivery of notice). Such notice may be required even if party is not named in the foreclosure. See e.g. Molalla Pump v. Chaney, 42 Or. App. 789 (1979) (but see ORS 87.057(1) regarding mortgagees). Consider combining with notice described in 25(but see ORS 87.057(2) and 27 below). Also consider potential application of FDCPA (see 25 above), including requirement to include validation notice and prohibition on demands inconsistent with the consumer’s 30-day validation and dispute rights. 15 USC §§1692g(b). ) Consider obtaining a foreclosure/litigation guaranty to assure all owners and mortgagees are timely identified. See 28 below. |
| 27. Has claimant received any requests under ORS 87.057? ( Yes ( No If yes, when: _______________ Has claimant responded? ( Y No Date response is due: _________________ | Review ORS 87.057. |
| 28. Date Foreclosure/Litigation Guaranty ordered: ___________ From: ________________________ Order No. ____________ | Recommended to order foreclosure/ litigation guaranty at least thirty (30) days prior to 120-day deadline to foreclose under 24 above to identify and deliver any additional foreclosure notices to owners or mortgagees under 26 above. If consumer validation notice required, consider ordering foreclosure/litigation guaranty forty-five (45) days prior to the 120-day deadline to foreclose. |
| 29. Additional notices required: Yes ( No ( Date sent: _______________________ | Review ORS 87.057. Obtain “date down” (or update) of foreclosure/litigation guaranty prior to filing suit to identify and deliver additional notices (see 26 above) to any new owners or mortgagees ten days prior to commencement of suit. |
| 30. Cash deposit or bond made: ( Yes ( No If yes, was affidavit filed: ( Yes ( No If yes, was notice received: ( Yes ( No | Review ORS 87.076 - 87.088. Do not record a lien release (see ORS 87.078(1-2) and ORS 87.083(1) (describing the transfer of the lien to the bond or cash deposit)) |
| 31. Date notice of cash deposit or bond received: _______________________ Due date for petition to determine adequacy: ________________________ | Review ORS 87.078(2), ORS 87.086. |
| 32. Release Demand received: ( Yes ( No If yes, date received: ____________________ Date response due: ____________________ | Review ORS 87.076(4) (10-day period to release lien or if lien is not foreclosed, claimant is subject to claim for greater sum of $500 or the actual costs of bond or cash deposit, and potentially attorney fees). |
| 33. Date complaint filed: ______________________ Case No. _________________________ Filed in __________________ County, Oregon | Review ORS 87.055. See 24 above. Complaint also refers to crossclaim, counterclaim, i.e., any claim foreclosing the lien. If cash deposit, do not name County Treasurer as a party. ORS 87.083(2). |
| 34. Date Pendency of an Action Notice recorded: ________________________ Recording No.: _________________________ | See ORS 93.740. |
| 35. 60 days from filing date of complaint is: _______________________ | Review ORS 87.055, ORS 12.020. |
| 36. Date all service completed: ________________ | See 35 above. |
| 37. One-year anniversary from date foreclosure suit filed:__________________ | See UTCR 7.020(5) (2023) Good cause may be required to postpone a trial date more than the latter of one year from the filing date. Consider application of UTCR 7.030 (2023) (complex case designation). |
| 38. Date Lien Satisfaction/Release recorded: ________________________ Document No. _________________________ |  |
| 39. Date judgment was: Signed: _______________ Filed: _________________ Entered: _______________ |  |
| 40. Date Pendency of an Action Notice Released: ________________________ |  |

IMPORTANT NOTICES

This material is provided for informational purposes only and does not establish, report, or create the standard of care for attorneys in Oregon, nor does it represent a complete analysis of the topics presented. Readers should conduct their own appropriate legal research. The information presented does not represent legal advice.  This information may not be republished, sold, or used in any other form without the written consent of the Oregon State Bar Professional Liability Fund except that permission is granted for Oregon lawyers to use and modify these materials for use in their own practices.  © 2023 OSB Professional Liability Fund